TRADING BOT

PROJECT PLAN

Crypto & Forex Automated Trading System

Developer: Sara

Tech Stack: Python  |  Go  |  Next.js

Date: March 2026

# 1. Executive Summary

This project plan outlines the development of a modular, automated trading bot system. The project started as a portfolio-building initiative to demonstrate real-world software engineering skills, and has grown into a practical tool for executing trades on the Binance exchange with Telegram-based command and monitoring capabilities.

The long-term vision is to expand the system to support Forex trading via MetaTrader 5 (MT5), deploy it on a cloud server for 24/7 operation, and potentially integrate AI-driven signal analysis.

# 2. Project Overview

## 2.1 Goals & Objectives

- Build a production-ready automated trading bot for personal use and portfolio showcase

- Implement robust risk management with trailing stop-loss and hard stop-loss mechanisms

- Provide real-time control and monitoring through Telegram integration

- Design a modular architecture that supports expansion to Forex (MT5) and other markets

- Demonstrate strong software engineering practices: clean code, separation of concerns, version control

## 2.2 Tech Stack

| Component | Technology |
| --- | --- |
| Language | Python (primary), Go, Next.js |
| Exchange API | Binance (python-binance SDK) |
| Bot Interface | Telegram Bot API (python-telegram-bot) |
| Logging | Python logging module with file output |
| Version Control | Git with .gitignore for credential protection |
| Future: Forex | MetaTrader 5 (MT5) via Python API |

# 3. Architecture

The bot follows a modular design with clear separation of concerns across the following files:

| Module | Responsibility |
| --- | --- |
| bot.py | Main entry point – initializes all components and starts the bot |
| config.py | Centralized configuration – API keys, trading parameters, thresholds |
| trader.py | Core trading logic – Binance API interaction, order execution, P&L tracking |
| notifier.py | Telegram notification system – alerts, trade updates, daily summaries |
| commands.py | Telegram command handlers – /buy, /sell, /balance, /status, /settings |
| logger.py | Logging setup – file and console output with rotation |

# 4. Development Phases

## Phase 1: Foundation & Testnet

Setting up the core infrastructure, Binance testnet connectivity, and basic price monitoring.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| Project setup & environment | Python venv, dependencies, Git init | Completed | Week 1 |
| Binance testnet connection | API key config, connectivity tests | Completed | Week 1 |
| Real-time price monitoring | WebSocket price feeds, display | Completed | Week 1–2 |
| Basic buy/sell execution | Market orders on testnet | Completed | Week 2 |
| Profit/Loss calculation | Real-time P&L tracking per trade | Completed | Week 2 |

## Phase 2: Risk Management

Implementing critical safety mechanisms to protect capital during live trading.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| Trailing stop-loss | Dynamic stop that follows price up | Completed | Week 3 |
| Hard stop-loss | Fixed maximum loss threshold | Completed | Week 3 |
| Error handling & recovery | Graceful failure, auto-reconnect | Completed | Week 3–4 |
| Logging system | File-based logs with rotation | Completed | Week 4 |

## Phase 3: Telegram Integration

Building the interactive command interface and notification system via Telegram.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| Telegram bot setup | Bot token, basic commands | Completed | Week 4–5 |
| Trade notifications | Alerts on buy/sell/stop triggers | Completed | Week 5 |
| /buy & /sell commands | Execute trades via Telegram | Completed | Week 5 |
| /balance & /status | Account info & active trade status | Completed | Week 5–6 |
| /settings command | Adjust parameters on the fly | Completed | Week 6 |
| Daily summaries | Scheduled P&L summary reports | Completed | Week 6 |

## Phase 4: Live Trading

Transitioning from testnet to real Binance trading with small capital.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| Switch to live API | Real Binance API credentials | Completed | Week 7 |
| Small capital testing | Live trades with minimal amounts | In Progress | Week 7–ongoing |
| Signal group integration | Manual signals from Telegram group | In Progress | Ongoing |
| Performance tracking | Win rate, avg P&L, drawdown metrics | Not Started | Week 8–9 |

# 5. Future Roadmap

## Phase 5: Forex Expansion (MT5)

Adapting the existing bot architecture to support Forex trading through the MetaTrader 5 platform.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| MT5 Python API setup | Install MT5, configure Python bridge | Not Started | TBD |
| Adapt trader module | Create mt5_trader.py with same interface | Not Started | TBD |
| Forex-specific risk mgmt | Pip-based stops, leverage handling | Not Started | TBD |
| Unified command interface | Telegram commands for both markets | Not Started | TBD |

## Phase 6: Cloud Deployment & 24/7 Operation

Deploying the bot to a cloud server for uninterrupted, round-the-clock operation. Currently deferred due to budget constraints.

| Task | Details | Status | Timeline |
| --- | --- | --- | --- |
| Select hosting provider | AWS / DigitalOcean / Hetzner | Not Started | TBD |
| Server setup & hardening | SSH, firewall, security config | Not Started | TBD |
| Process management | systemd / Docker for auto-restart | Not Started | TBD |
| Monitoring & alerts | Health checks, uptime monitoring | Not Started | TBD |

## Phase 7: AI & Automation Enhancements

Potential future enhancements to add intelligence and automation to the trading system.

- Automated signal parsing from Telegram trading groups

- AI-based technical analysis and pattern recognition

- Backtesting engine for strategy validation

- Web dashboard (Next.js) for visual analytics and trade history

- Multi-pair trading support with portfolio management

# 6. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API key exposure | Unauthorized access to funds | .gitignore, env vars, IP whitelist |
| Exchange downtime | Missed trades or stuck orders | Error handling, auto-reconnect, alerts |
| Unexpected market crash | Significant capital loss | Hard stop-loss, small position sizes |
| Bot logic bug | Incorrect order execution | Testnet validation, extensive logging |
| Hosting costs | Project delay | Start local, defer cloud until profitable |

# 7. Portfolio & CV Value

This project demonstrates the following professional skills that strengthen Sara’s developer portfolio:

- Full-stack development: Python backend, Telegram UI, potential Next.js dashboard

- API integration: Binance REST/WebSocket, Telegram Bot API, future MT5 bridge

- Software architecture: Modular design, separation of concerns, clean code practices

- DevOps awareness: Version control, credential management, deployment planning

- Domain expertise: Financial markets, risk management, real-time data processing

- AI toolkit mindset: Leveraging AI tools strategically for development productivity

# 8. Immediate Next Steps

- Continue live testing with small capital and track performance metrics

- Build a performance tracking module (win rate, average P&L, max drawdown)

- Document the project with a clear README for GitHub portfolio

- Research MT5 Python integration for Forex module

- Evaluate budget-friendly hosting options when ready for 24/7 deployment